Connectivity Status Report

Deliverable 1 |

1.  Purpose

This report documents the outcome of connectivity validation conducted against the Skyworks Operational Data Store (ODS) environment. The objective is to confirm that the systems provided for the subsequent analytical workstreams are connected and are in place.

All validations were performed against the Sandbox environment (db-ivnEntODSsbx01.ad.skynet).

2.  Connectivity Validation Summary

The following access points were reviewed. Connections to the SQL Server database and the SSIS package network folder were successfully established with no issues. Agent scanning of the SQL Server Agent instance and its associated flat file is pending, as noted below.

| Endpoint / Resource | Description | Status |
| --- | --- | --- |
| Island Desktop / GlobalProtect - VPN | Network access layer | Able to Connect |
| db-ivnEntODSsbx01.ad.skynet | SQL Server Database | Able to Connect |
| db-ivnEntODSprod01 | Production SQL Server Database | Able to Connect |
| SSISDeployment network folder | SSIS package | Able to Connect |
| SQL Server Agent (production instance) | Job scheduler / step-level metadata | Agent scanning pending |
| Flat file | Flat file inputs referenced by Agent jobs | Agent scanning pending |

3.  Database Landscape

Read access was confirmed across 18 in-scope databases (SkySTRMPS has been excluded as access for the same is not provided). The table below summarizes key metadata for each database, captured via a direct catalog query against the production instance. All databases are online, operating under SQL Server compatibility level 140 (SQL Server 2017), and use the SIMPLE recovery model.

| Database | Size (MB) | Tables | Views | Stored Procs | Schemas | State | Compat. | Recovery Model | Established |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LIB_ECC_RTP | 2,635,224 | 551 | 990 | 34 | 15 | Online | 140 | Simple | 2026 |
| SAP_Snapshot_AdvPlan | 15,800 | 47 | 6 | 9 | 10 | Online | 140 | Simple | 2019 |
| SCM | 3,106 | 34 | 293 | 55 | 3 | Online | 140 | Simple | 2020 |
| SkyAllocate | 80 | 18 | 0 | 31 | 1 | Online | 140 | Simple | 2019 |
| SkyBuy | 56,325 | 24 | 16 | 4 | 4 | Online | 140 | Simple | 2019 |
| SkyCentral | 85 | 10 | 5 | 3 | 2 | Online | 140 | Simple | 2019 |
| SkyCRM | 2,800 | 66 | 0 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkyEO | 3,180 | 10 | 2 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkyEOL | 60 | 16 | 0 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkyExpense | 260 | 23 | 2 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkyFoundry | 375 | 58 | 24 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkyProductDocuments | 110 | 1 | 0 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkyQuote | 1,240 | 30 | 15 | 0 | 1 | Online | 140 | Simple | 2019 |
| SkySamples | 125 | 15 | 1 | 7 | 1 | Online | 140 | Simple | 2019 |
| SkySTRMPS | - | 9 | 12 | 0 | 2 | - | - | - | - |
| Skyworks_ODS | 1,986,601 | 2,726 | 2,099 | 2,677 | 65 | Online | 140 | Simple | 2026 |
| Skyworks_ODS_Archive | 900,464 | 485 | 37 | 61 | 25 | Online | 140 | Simple | 2019 |
| Skyworks_WH | 1,248,255 | 1,044 | 544 | 967 | 52 | Online | 140 | Simple | 2019 |
| Total | 6,854,090 | 5,158 | 4,034 | 3,848 | - | - | - | - | - |

* Size in MB. LIB_ECC_RTP (~2.6 TB), Skyworks_ODS (~2.0 TB), and Skyworks_WH (~1.2 TB) account for approximately 86% of total data volume.

4.  ODS Schema Structure - Skyworks_ODS

Skyworks_ODS is the central hub of the operational data store, containing 65 schemas (with at least one table, view, or stored procedure) and 2,726 tables. The schema naming convention reflects the functional domain of the data it holds. The twelve most populated schemas are listed below.

| Schema | Tables |
| --- | --- |
| scm | 444 |
| dbo | 246 |
| sd | 225 |
| sfdc_old | 194 |
| rr | 185 |
| silabs | 160 |
| mt | 113 |
| fi | 103 |
| mm | 100 |
| pp | 95 |
| mexfp | 86 |
| mex | 60 |

Top 12 of 65 schemas by table count. Remaining 53 schemas account for 715 tables.

5.  SSIS Package Landscape

The SSIS package network folder (SSISDeployment) was reviewed directly. Correlation to SQL Server Agent job steps is pending, as Agent scanning on the production server is being sequenced with the Skyworks team. Key findings:

| Metric | Count |
| --- | --- |
| Unique .dtsx package files identified (excluding Clone/backup folders) | 563 |
| SQL Agent job steps executing SSIS packages | Agent scanning pending |
| Primary deployment root (network folder) | Network folder |
| Steps referencing local drive flat file sources | Agent scanning pending |

The deployment directory is organized by functional domain - key subdirectories include JDA\SOM (102 packages), Skyworks_ODS\sd (75 packages), JDA\MEXFP (57 packages), and Skyworks_ODS\scm (45 packages). Mapping these packages to active job steps and flat file references will require SQL Server Agent scanning which is pending.

A small number of packages reside in "Clone" subfolders (Skyworks_ODS\rr and Skyworks_ODS\scm); these were excluded from the package count above.

6.  SQL Server Agent - Job Inventory

SQL Server Agent job inventory for the production environment has not yet been reviewed. The Agent resides on a separate production instance to which access has been granted; however, in the interest of using production resources judiciously, the job history and step-level review is being sequenced. This section will be completed once that review is completed.

| Metric | Status |
| --- | --- |
| Total agent jobs | Agent scanning pending |
| Active / Inactive split | Agent scanning pending |
| Unique Agent Jobs with SSIS Execution Dependency | Agent scanning pending |
| Total Unique SSIS Packages Involved in SSIS-Dependent Jobs | Agent scanning pending |
| Total Unique SSIS Packages Found (in the network folder) | Agent scanning pending |
| Total Unique SSIS Packages Used but Missing (in the network folder) | Agent scanning pending |
| Package-to-job correlation (network folder vs. Agent-referenced packages) | Agent scanning pending |

No job inventory figures are presented at this time. Once Agent-level review is completed, this section will report the active/inactive job split, SSIS execution dependencies, and legacy footprint, consistent with the QA-phase analysis.

7.  Observations & Considerations

Data Volume

Total database size across the 17 in-scope databases is approximately 6.9 TB. Three databases - LIB_ECC_RTP (~2.6 TB), Skyworks_ODS (~2.0 TB), and Skyworks_WH (~1.2 TB) - account for approximately 86% of total volume.

Flat File Dependencies

Flat file dependency counts require correlation with SQL Server Agent job steps, since Agent scanning of the production instance is pending (see Section 6).

SSIS Package Reuse Pattern

Several packages are expected to follow the parameterized reuse pattern observed during the QA phase (the same .dtsx file invoked by multiple agent jobs with different runtime parameters, e.g., plant code, environment, date range). This will be confirmed once job step data is available.

Legacy Job Footprint

The active/inactive job split for production is pending. Based on the QA-phase pattern, a meaningful legacy footprint is anticipated and will be assessed once access is authorized.

8.  Next Steps

With connectivity to the provided production systems validated, the engagement proceeds to the following concurrent workstreams:

- Deliverable 2 - ODS Metadata Inventory.

- SSIS package parsing.

This report was prepared by Findability Sciences as part of the Skyworks Solutions ODS Assessment engagement. Contents are confidential and intended solely for the Skyworks project team.